**Introduction to Logbook**

**Purpose**

The purpose of this logbook is to meticulously document the development journey of the Vendor Application Inventory Platform. It serves as a detailed record of the progression of tasks, the evolution of the software, and the resolution of challenges encountered along the way. This logbook stands as a testament to the iterative development process, capturing both the minutiae and the milestones that collectively contribute to the creation of robust software.

|  |  |
| --- | --- |
| Date | Work |
| 15-11-2023 | Working on how to approaching the application building. |
| 16-11-2023 | Created Front End for Login, Registration and Menu Page |
| 17-11-2023 | Created User Class and connected application to MySql database, worked on authorization of user |
| 18-11-2023 | Created Vendor and Product Class, Created tables for both classes in database and CRUD functions |
| 19-11-2023 | Created Front End for Add product, Add Vendor, View Product View Vendor, integrated Add product and Add Vendor page to database |
| 20-11-2023 | Created Detail page for product and vendor, attached them to backend |
| 21-11-2023 | Faced some issued due to a lot of user forms, so converted all of the user forms to user controls and created a main form |
| 22-11-2023 | Fixed some bugs in Application |